HYBRID CLOUD INFRASTRUCTURE PROJECT

Azure + AWS + Active Directory + IIS + Tomcat + Azure SQL

Project Documentation
Prepared for Project / Academic Submission

# 1. Project Overview

This project implements a hybrid cloud environment by connecting Microsoft Azure and Amazon Web Services (AWS) through a Site-to-Site VPN. The environment includes centralized identity using Windows Server Active Directory, DNS, Microsoft Entra ID and Entra Connect. An application architecture was also deployed with a public IIS web server, a private Apache Tomcat application server, Azure Load Balancers, and an Azure SQL Database accessed through a Private Endpoint. Azure Backup was configured for the application virtual machines.

The implementation was completed in phases so that network connectivity, identity, application services, database connectivity, security, and backup could be tested independently before moving to the next layer.

# 2. Project Objectives

Build a hybrid cloud network across Azure and AWS.

Create private communication between Azure and AWS resources.

Deploy Active Directory Domain Services and DNS in Azure.

Configure an AWS Windows EC2 instance as a domain member.

Create and authenticate an Active Directory user from the AWS machine.

Synchronize on-premises-style AD identities to Microsoft Entra ID using Entra Connect.

Deploy an IIS web server in Azure.

Expose IIS through an Azure Public Load Balancer.

Deploy Apache Tomcat as a private application server.

Expose Tomcat internally through an Azure Internal Load Balancer.

Create Azure SQL Database and access it privately through a Private Endpoint.

Disable public SQL network access after private connectivity was verified.

Configure Azure Backup for IIS and Tomcat VMs.

Validate connectivity using ping, DNS, RDP, TCP port tests and HTTP requests.

# 3. Final Architecture

The final working architecture is divided into an infrastructure VNet and an application VNet. The infrastructure VNet contains Active Directory, DNS, VPN Gateway and Azure Firewall. The application VNet contains IIS, Tomcat and the SQL Private Endpoint. The application VNet is peered with the infrastructure VNet.

| Component | Location / Network | Address / Key Detail |
| --- | --- | --- |
| Hybrid-VNet | Azure East US 2 | 10.0.0.0/16 |
| AD-VM | AD-VM subnet | 10.0.1.4 |
| AzureFirewall | AzureFirewallSubnet | 10.0.20.4 |
| VPN Gateway | GatewaySubnet | Public IP 52.252.73.201 |
| App-VNet | Azure East US | 10.2.0.0/16 |
| IIS-VM | IIS-Subnet | 10.2.1.4 |
| Public IIS Load Balancer | East US | Frontend public IP 20.163.191.51 |
| Tomcat-VM | Tomcat-Subnet | 10.2.2.4 |
| Tomcat Private LB | Tomcat subnet | Frontend 10.2.2.10:8080 |
| SQL Private Endpoint | PrivateEndpoint-Subnet | 10.2.3.4 |
| AWS VPC | AWS | 10.1.0.0/16 |
| AWS EC2 | AWS private subnet | 10.1.1.146 |

High-level traffic flow: Internet → Public Load Balancer → IIS VM → Internal Load Balancer → Tomcat VM → SQL Private Endpoint → Azure SQL Database. Azure and AWS private networks communicate through the Site-to-Site VPN.

# Phase 1 – Azure and AWS Network Foundation

## Purpose

Create the basic network foundation for the hybrid environment.

## Azure configuration

Created resource group Hybrid-project.

Created Hybrid-VNet with address space 10.0.0.0/16.

Created AD-VM subnet 10.0.1.0/24.

Created GatewaySubnet 10.0.10.0/24 for the VPN Gateway.

Created AzureFirewallSubnet 10.0.20.0/26.

Created application subnets in App-VNet: IIS-Subnet 10.2.1.0/24, Tomcat-Subnet 10.2.2.0/24 and PrivateEndpoint-Subnet 10.2.3.0/24.

Created App-VNet with address space 10.2.0.0/16.

Created VNet peering in both directions between Hybrid-VNet and App-VNet.

## AWS configuration

Created Hybrid-AWS-VPC with address space 10.1.0.0/16.

Created AWS-Private-Subnet 10.1.1.0/24.

Created Internet Gateway, route table and AWS Virtual Private Gateway.

Configured the AWS route table with 10.0.0.0/16 routed through the Virtual Private Gateway.

# Phase 2 – Active Directory and DNS

## Purpose

Deploy centralized Windows identity and DNS services in Azure.

## Implementation

Created Windows Server 2025 AD-VM in Azure.

Assigned static private IP 10.0.1.4.

Installed Active Directory Domain Services and promoted the server to a domain controller.

Created domain ashulu.site.

Configured NetBIOS name ASHULU.

Configured DNS integrated with Active Directory.

Verified forward DNS resolution for ashulu.site and AD-VM.ashulu.site.

Verified Internet DNS resolution using nslookup.

Ran dcdiag DNS validation successfully.

## Validation

ashulu.site resolved to 10.0.1.4.

AD-VM.ashulu.site resolved to 10.0.1.4.

SYSVOL and NETLOGON shares were present.

# Phase 3 – Azure–AWS Site-to-Site VPN

## Purpose

Create encrypted private communication between Azure and AWS.

## Azure side

Created Hybrid-VPN-GW using route-based VPN Gateway SKU VpnGw1AZ.

Created AWS-Local-Network-GW with AWS VPN tunnel endpoint 43.205.164.157 and address space 10.1.0.0/16.

Created Azure-AWS-S2S-Connection using IPsec.

## AWS side

Created Azure-Customer-Gateway using Azure VPN Gateway public IP 52.252.73.201.

Created Azure-AWS-S2S-VPN using static routing.

Configured Azure address prefix 10.0.0.0/16.

Tunnel 1 became available/up and was used for the lab.

## Validation

AWS EC2 successfully pinged Azure AD-VM at 10.0.1.4.

Azure AD-VM successfully reached AWS EC2 at 10.1.1.146.

TCP connectivity to RDP port 3389 was tested successfully across the VPN.

# Phase 4 – Domain Connectivity and Domain Join

## Purpose

Use Azure AD DNS from the AWS Windows machine and join the AWS EC2 instance to the domain.

## Implementation

Configured AWS EC2 DNS to use Azure AD-VM private IP 10.0.1.4.

Verified ashulu.site and AD-VM.ashulu.site resolved from AWS EC2.

Used nltest /dsgetdc:ashulu.site to locate the domain controller.

Joined AWS EC2 to ashulu.site.

Restarted the EC2 machine after domain join.

## Validation

ComputerSystem showed Domain = ashulu.site.

PartOfDomain = True.

AWS EC2 could authenticate against the Azure Active Directory domain.

# Phase 5 – Microsoft Entra ID and Entra Connect

## Purpose

Synchronize selected Active Directory identities to Microsoft Entra ID.

## Implementation

Configured Microsoft Entra ID tenant Default Directory.

Configured verified domain ashulu.site.

Created/configured Entra Connect administrative account.

Installed Microsoft Entra Connect on AD-VM.

Configured Entra Connect using the AD domain credentials.

Resolved the initial browser/trusted-site issue during setup.

Configured synchronization scheduler.

## Validation

Arshad Mulla appeared in Microsoft Entra ID.

On-premises sync was shown as enabled.

ADSync service was running.

Start-ADSyncSyncCycle -PolicyType Delta returned Success.

Scheduler was enabled and Staging Mode was false.

# Phase 6 – Application VNet and IIS Web Server

## Purpose

Deploy the web/application layer in a separate application network.

## Implementation

Created App-VNet 10.2.0.0/16 in East US.

Created IIS-Subnet 10.2.1.0/24.

Created Windows Server 2025 IIS-VM.

Assigned private IP 10.2.1.4.

Installed IIS using Web-Server and management tools.

Created a custom HTML page showing the Hybrid Cloud Project, IIS Web Server, server name and running status.

Configured NSG rules for required traffic.

## Validation

Local IIS HTTP request returned HTTP 200.

RDP from the Azure infrastructure network to IIS private IP was tested successfully.

# Phase 7 – Public Load Balancer for IIS

## Purpose

Publish the IIS web application through a public Azure Load Balancer.

## Implementation

Created IIS-LB as a Standard regional public Load Balancer in East US.

Reused existing public IP 20.163.191.51 because of subscription public IP quota constraints.

Created IIS-Backend-Pool and added IIS-VM.

Created HTTP health probe on TCP port 80.

Created load-balancing rule forwarding frontend TCP 80 to backend TCP 80.

## Validation

Backend health showed 100% healthy.

The IIS page was successfully accessible through the public Load Balancer.

# Phase 8 – Tomcat Application Server

## Purpose

Deploy the private application tier behind IIS.

## Implementation

Created Tomcat-VM in Tomcat-Subnet with private IP 10.2.2.4.

Installed Java 21 using Eclipse Temurin.

Installed Apache Tomcat 11.0.25.

Placed the application page in the Tomcat ROOT web application.

Configured Tomcat to listen on port 8080.

Created Windows Firewall rule Allow-Tomcat-8080.

## Validation

Tomcat listened on 0.0.0.0:8080.

Local HTTP request to Tomcat returned HTTP 200.

Tomcat application page displayed the expected project information.

# Phase 9 – Private Load Balancer for Tomcat

## Purpose

Keep Tomcat internal and expose it only through a private load-balancing endpoint.

## Implementation

Created Tomcat-Private-LB as a Standard internal Load Balancer.

Created frontend private IP 10.2.2.10.

Created Tomcat-Backend-Pool containing Tomcat-VM 10.2.2.4.

Created TCP 8080 health probe.

Created rule forwarding frontend 8080 to backend 8080.

## Validation

Backend health showed 100% healthy.

From IIS-VM, Test-NetConnection 10.2.2.10 -Port 8080 returned True.

Invoke-WebRequest http://10.2.2.10:8080 returned HTTP 200.

This verified IIS/application-tier connectivity through the private Load Balancer.

# Phase 10 – Azure SQL Database

## Purpose

Create the database layer for the application.

## Implementation

Created Azure SQL Database using the SQL Database free offer.

Created SQL logical server hybrid-sql-arshad-2026.database.windows.net.

Created database free-sql-db-5361503.

Configured Microsoft Entra authentication alongside SQL authentication.

Configured serverless General Purpose compute.

Database region was West US 3.

# Phase 11 – SQL Private Endpoint

## Purpose

Provide private access to Azure SQL without public network access.

## Implementation

Created SQL-Private-Endpoint in East US.

Placed the private endpoint in PrivateEndpoint-Subnet 10.2.3.0/24.

Private endpoint received private IP 10.2.3.4.

Created/linked private DNS zone privatelink.database.windows.net.

Verified DNS alias resolution from Tomcat to the private endpoint.

Disabled public network access on the SQL server.

## Validation

nslookup resolved the SQL hostname to the privatelink hostname and private IP 10.2.3.4.

Test-NetConnection to TCP 1433 returned True.

sqlcmd successfully connected to the database through the private path.

SQL query returned the database name and SQL Azure version.

After public network access was disabled, private SQL connectivity continued to work.

# Phase 15 – Connectivity and Validation Tests

## Key tests

AWS EC2 → Azure AD-VM ping: successful.

Azure AD-VM → AWS EC2 ping: successful.

AWS EC2 → Azure AD-VM TCP 3389: successful.

Azure AD-VM → AWS EC2 TCP 3389: successful.

AWS EC2 DNS lookup of ashulu.site: successful.

AWS EC2 DNS lookup of AD-VM.ashulu.site: successful.

AWS EC2 domain join: successful.

AD user authentication using runas: successful.

IIS → Tomcat private Load Balancer TCP 8080: successful.

IIS → Tomcat VM ICMP ping: successful.

Tomcat → IIS VM ICMP ping: successful.

Tomcat → SQL Private Endpoint TCP 1433: successful.

SQL command-line query through private connectivity: successful.

IIS public Load Balancer: accessible and healthy.

Tomcat private Load Balancer: backend 100% healthy.

# Security Configuration

Active Directory is hosted on a private Azure subnet with private IP 10.0.1.4.

Azure and AWS communicate over a Site-to-Site IPsec VPN rather than requiring direct public communication between private workloads.

IIS is published through a Public Load Balancer instead of assigning a public IP directly to the IIS VM.

Tomcat is placed behind an Internal Load Balancer and uses private IP addressing.

Azure SQL public network access was disabled after private endpoint connectivity was verified.

SQL traffic uses TCP 1433 through the Private Endpoint.

Tomcat application traffic uses TCP 8080.

IIS web traffic uses TCP 80.

ICMP was explicitly allowed on IIS and Tomcat for connectivity testing.

Azure Backup protects both IIS and Tomcat VMs.

# Final Architecture Flow

INTERNET
                            |
                            v
                 +----------------------+
                 | Public Load Balancer |
                 | IIS-LB               |
                 +----------+-----------+
                            |
                            v
                 +----------------------+
                 | IIS-VM               |
                 | 10.2.1.4 : 80        |
                 +----------+-----------+
                            |
                            v
                 +----------------------+
                 | Internal LB          |
                 | 10.2.2.10 : 8080     |
                 +----------+-----------+
                            |
                            v
                 +----------------------+
                 | Tomcat-VM            |
                 | 10.2.2.4 : 8080      |
                 +----------+-----------+
                            |
                            v
                 +----------------------+
                 | SQL Private Endpoint |
                 | 10.2.3.4 : 1433      |
                 +----------+-----------+
                            |
                            v
                 +----------------------+
                 | Azure SQL Database   |
                 +----------------------+

      Azure Hybrid Network
              |
              | IPsec Site-to-Site VPN
              |
              v
      +----------------------+
      | AWS VPC 10.1.0.0/16 |
      | EC2 10.1.1.146      |
      +----------------------+

      Identity:
      AD-VM 10.0.1.4 -> ashulu.site -> Entra Connect -> Microsoft Entra ID

# Project Completion Summary

The project successfully demonstrates a hybrid cloud infrastructure using Azure and AWS. Private network connectivity was established using Site-to-Site VPN, centralized Active Directory and DNS were deployed, and an AWS Windows EC2 machine was joined to the Azure domain. Identity synchronization to Microsoft Entra ID was configured using Entra Connect. The application tier was deployed using IIS and Tomcat with public and private Azure Load Balancers. Azure SQL was secured using a Private Endpoint and public network access was disabled. Azure Backup was enabled for the IIS and Tomcat virtual machines. Connectivity and service functionality were verified through multiple network, DNS, authentication, HTTP and TCP tests.

# Appendix B – Important Commands Used for Validation

Resolve-DnsName ashulu.site

Resolve-DnsName AD-VM.ashulu.site

nslookup ashulu.site

nltest /dsgetdc:ashulu.site

Get-CimInstance Win32_ComputerSystem | Select Name,Domain,PartOfDomain

Start-ADSyncSyncCycle -PolicyType Delta

Test-NetConnection 10.2.2.10 -Port 8080

Test-NetConnection 10.2.2.4 -Port 8080

Test-NetConnection hybrid-sql-arshad-2026.database.windows.net -Port 1433

ping 10.0.1.4

ping 10.1.1.146

ping 10.2.1.4

ping 10.2.2.4

Proofs Of My Project Completion